# Project Plan – AI SDLC Terminal

## Project Information

| Field | Details |
| --- | --- |
| Project Name | AI SDLC Terminal |
| Project Owner | Chinmay Shete |
| Project Type | AI + DevOps + Automation |
| Version | v1.0 |
| Status | Planning |
| Start Date | May 2026 |
| Expected Completion | July 2026 |

# 1. Project Summary

The AI SDLC Terminal project aims to develop an intelligent command-line platform capable of automating Software Development Life Cycle (SDLC) activities using AI agents and DevOps integrations.

The platform will centralize multiple development and operational workflows into a single AI-driven terminal capable of interacting with tools such as Jira, GitHub, Jenkins, Docker, Kubernetes, and security scanners.

The objective is to improve developer productivity, automate repetitive operations, reduce manual intervention, and enable intelligent workflow orchestration.

# 2. Problem Statement

Modern SDLC workflows require engineers to switch between multiple tools for project management, CI/CD operations, deployment, monitoring, and security scanning.

This leads to:

- Increased operational complexity

- Manual coordination overhead

- Delayed deployments

- Lack of centralized automation

- Reduced engineering productivity

- Inefficient issue tracking and monitoring

The AI SDLC Terminal project addresses these challenges by introducing a unified AI-powered automation interface.

# 3. Project Objectives

## Primary Objectives

- Build an AI-powered CLI terminal

- Automate SDLC workflows

- Integrate DevOps and AI systems

- Enable intelligent agent orchestration

- Support CI/CD automation

- Automate infrastructure management

- Generate AI-assisted operational insights

## Secondary Objectives

- Improve deployment speed

- Reduce manual intervention

- Enable scalable architecture

- Enhance security automation

- Improve monitoring and observability

# 4. Scope

## In Scope

- Python-based CLI terminal

- LangGraph-based agent workflows

- Jira integration

- GitHub integration

- Jenkins pipeline automation

- Docker container management

- Kubernetes orchestration

- Security scanning integration

- AI workflow execution

- Logging and monitoring

## Out of Scope

- Native mobile application

- Desktop GUI application

- Multi-cloud provisioning

- Billing automation

- Enterprise IAM implementation

# 5. System Architecture

## High-Level Architecture

User
  ↓
AI SDLC Terminal
  ↓
Agent Orchestration Layer
  ├── Jira Agent
  ├── GitHub Agent
  ├── Jenkins Agent
  ├── Docker Agent
  ├── Kubernetes Agent
  ├── Security Agent
  └── Monitoring Agent

## Core Components

### CLI Engine

Handles user interaction and command execution.

### Agent Layer

Responsible for orchestration of intelligent workflows.

### Integration Layer

Communicates with external DevOps platforms.

### AI Processing Layer

Executes LLM-driven reasoning and automation.

### Monitoring Layer

Tracks logs, metrics, and execution events.

# 6. Technology Stack

| Layer | Technology |
| --- | --- |
| Programming Language | Python |
| AI Framework | LangGraph |
| LLM Integration | OpenAI API |
| CLI Framework | Typer / Rich |
| Project Management | Jira |
| Source Control | GitHub |
| CI/CD | Jenkins |
| Containerization | Docker |
| Orchestration | Kubernetes |
| Security Scanning | Trivy / Semgrep |
| Logging | ELK Stack |
| Monitoring | Prometheus + Grafana |
| Documentation | Confluence |

# 7. Functional Requirements

## User Management

- User authentication

- Role-based access

- Session handling

## AI Automation

- Natural language command execution

- AI-driven task recommendations

- Multi-agent workflow execution

## DevOps Integration

- Trigger Jenkins pipelines

- Create Jira tickets

- Manage GitHub repositories

- Deploy Docker containers

- Manage Kubernetes workloads

## Security Automation

- Run SAST scans

- Run dependency scans

- Generate vulnerability reports

## Monitoring

- View execution logs

- Track deployment status

- Generate operational metrics

# 8. Non-Functional Requirements

| Requirement | Description |
| --- | --- |
| Performance | Fast command execution |
| Scalability | Support multiple agents |
| Reliability | Retry and recovery mechanisms |
| Security | Secure API communication |
| Maintainability | Modular architecture |
| Observability | Centralized logging and monitoring |

# 9. Project Phases

| Phase | Description | Duration |
| --- | --- | --- |
| Phase 1 | Requirement Gathering | Week 1 |
| Phase 2 | Architecture Design | Week 1 |
| Phase 3 | CLI Development | Week 2 |
| Phase 4 | AI Agent Integration | Week 3 |
| Phase 5 | DevOps Integration | Week 4 |
| Phase 6 | Security Automation | Week 5 |
| Phase 7 | Testing & Validation | Week 6 |
| Phase 8 | Deployment & Monitoring | Week 7 |

# 10. Timeline

| Week | Activity |
| --- | --- |
| Week 1 | Project Planning & Architecture |
| Week 2 | Python CLI Development |
| Week 3 | AI Agent Implementation |
| Week 4 | Jira & GitHub Integration |
| Week 5 | Jenkins & Docker Integration |
| Week 6 | Kubernetes & Security Scanning |
| Week 7 | Testing & Deployment |
| Week 8 | Monitoring & Optimization |

# 11. Deliverables

## Primary Deliverables

- AI SDLC Terminal CLI

- AI Agent Orchestration Engine

- DevOps Integration Modules

- Security Scanning Engine

- Deployment Pipelines

- Monitoring Dashboard

- Documentation

## Documentation Deliverables

- Architecture Documentation

- API Documentation

- User Guide

- Deployment Guide

- Troubleshooting Guide

# 12. Risk Management

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| API Failure | High | Medium | Retry mechanisms |
| Security Vulnerabilities | High | Medium | Automated scanning |
| Integration Failure | Medium | Medium | Validation testing |
| LLM Latency | Medium | High | Caching and optimization |
| Infrastructure Downtime | High | Low | Monitoring and alerts |

# 13. Dependencies

## External Dependencies

- OpenAI API

- Jira Cloud APIs

- GitHub APIs

- Jenkins Server

- Docker Engine

- Kubernetes Cluster

## Internal Dependencies

- Python runtime

- Agent orchestration engine

- Logging infrastructure

# 14. Team Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Owner | Project management |
| Backend Developer | CLI and API development |
| AI Engineer | Agent orchestration |
| DevOps Engineer | CI/CD and deployment |
| Security Engineer | Security scanning |
| QA Engineer | Testing and validation |

# 15. Success Criteria

The project will be considered successful if:

- All core integrations work successfully

- AI workflows execute correctly

- CI/CD automation is operational

- Security scans execute automatically

- Deployment pipelines work end-to-end

- Monitoring and logging are functional

- Documentation is complete

# 16. Future Enhancements

## Planned Improvements

- Voice-enabled commands

- Multi-cloud deployment support

- Advanced AI reasoning workflows

- Web dashboard

- Plugin marketplace

- Auto-remediation capabilities

# 17. Jira Integration

## Planned Jira Workflows

- Automatic ticket creation

- Sprint management integration

- Issue tracking automation

- Release tracking

- Story point analysis

# 18. CI/CD Workflow

Code Commit
   ↓
GitHub Push
   ↓
Jenkins Pipeline Trigger
   ↓
Build & Test
   ↓
Security Scan
   ↓
Docker Build
   ↓
Kubernetes Deployment
   ↓
Monitoring & Alerts

# 19. Monitoring & Logging

## Monitoring Features

- Pipeline monitoring

- Deployment monitoring

- Resource utilization tracking

- AI workflow monitoring

- Error alerting

## Logging Features

- Centralized logs

- Audit trails

- Command execution logs

- Security event logging

# 20. Approval Section

| Name | Role | Status |
| --- | --- | --- |
| Chinmay Shete | Project Owner | Pending |
| DevOps Lead | Reviewer | Pending |
| Architecture Team | Reviewer | Pending |

# 21. References

- Jira Documentation

- Jenkins Documentation

- Kubernetes Documentation

- LangGraph Documentation

- OpenAI API Documentation

- Docker Documentation

# 22. Conclusion

The AI SDLC Terminal project aims to transform traditional SDLC workflows by introducing AI-powered automation, intelligent orchestration, and centralized DevOps management.

The platform will improve engineering productivity, reduce operational complexity, and provide scalable enterprise automation capabilities.